Business Requirements Document (BRD)

Sample BRD for the Money Transfer System

| Project | Money Transfer System (MTS) |
| --- | --- |
| Document Status | Sample / Training Use |
| Version | 1.0 |
| Prepared For | Sustain Engineering Training |

# 1. Purpose

This document captures the business need, scope, stakeholders, high-level capabilities, constraints and success criteria for the Money Transfer System (MTS). It intentionally avoids implementation design.

# 2. Business Problem

Customers need a simple digital mechanism to transfer money between eligible accounts without manual branch processing. The business needs a traceable, controlled transfer experience that gives customers a clear outcome.

# 3. Business Objectives

Enable customers to initiate domestic account-to-account transfers digitally.

Reduce manual processing and branch dependency for routine transfers.

Provide clear success/failure outcomes and a transaction reference for completed transfers.

Maintain an auditable record of transfer activity.

Support reliable operation suitable for production use.

# 4. Scope

| In Scope | Out of Scope |
| --- | --- |
| Domestic account-to-account transfer flow | International transfers / foreign exchange |
| Validation of sender, receiver and amount | Card payments / merchant acquiring |
| Recording transfer outcome | Batch payroll processing |
| Customer-facing success/failure response | Advanced fraud platform |
| Optional post-transfer notification | Complex notification-channel orchestration |

# 5. Stakeholders

| Stakeholder | Interest / Responsibility |
| --- | --- |
| Business / Product Owner | Business outcome, scope and acceptance |
| Customer | Initiates transfer and receives outcome |
| Development Team | Implements application capabilities |
| QA / Test Team | Validates requirements and risks |
| Operations / Sustain Engineering | Runs, monitors and supports production |
| Compliance / Security | Reviews applicable controls and audit needs |

# 6. High-Level Business Requirements

| ID | Business Requirement | Priority |
| --- | --- | --- |
| BR-01 | Customers shall be able to initiate a transfer between eligible accounts. | Must |
| BR-02 | The system shall prevent invalid or unauthorized transfer attempts. | Must |
| BR-03 | A successful transfer shall result in a durable transaction record and reference. | Must |
| BR-04 | Customers shall receive a clear success or failure outcome. | Must |
| BR-05 | The system should support a notification after a completed transfer without making notification delivery a prerequisite for the committed transfer. | Should |
| BR-06 | Transfer activity shall be traceable for operational and audit investigation. | Must |

# 7. Business Rules / Constraints

Only eligible/active accounts participate in transfers.

Transfer amount must be positive and within configured business limits.

Sender must have sufficient available balance.

Debit and credit must preserve financial consistency; partial financial completion is unacceptable.

Notification is secondary to the core transfer outcome.

Production data and access must be protected according to organizational security policy.

# 8. Business Success Criteria

Valid transfers complete with a unique reference.

Invalid transfers are rejected without corrupting balances.

Transfer records can be retrieved for investigation.

Core transfer remains successful even if the optional notification dependency is unavailable after commit.

Operational teams can identify and investigate failed transfer attempts.

# 9. Assumptions and Risks

| Type | Item |
| --- | --- |
| Assumption | Account and balance data required for the transfer are available to the application. |
| Assumption | Production uses a persistent relational database. |
| Risk | Ambiguous limits or validation rules can create inconsistent behaviour. |
| Risk | Database failure can prevent completion of core transfers. |
| Risk | External notification failure can create customer communication gaps. |
| Risk | Insufficient testing may allow financial/data integrity defects to escape. |

# 10. Approval Criteria

Business stakeholders approve the scope and high-level requirements; detailed functional/system requirements and acceptance criteria are elaborated in the FRD/SRS or equivalent Agile artifacts.